## Slide 1: PYTHON PROJECT
BOOK MANAGEMENT SYSTEM
(BMS)
ON
BY:-
TUSHAR SONKAR
GRITESH PRASAD KUMHAR
DWAIPAYAN DEB

## Slide 2: SYSTEM REQUIREMENTS
Hardware Requirement:
Hardware Requirement:
Here is the recommended hardware requirement for this software to run efficiently.
1)Intel core i3 or higher processor
2)10 MB RAM
3)15 MB free hard disc space
4) SVGA monitors / Laptops
5) Printer (Optional)

## Slide 3: HOME PAGE

## Slide 4: LOGIN PAGE

## Slide 5: NEW USER PAGE

## Slide 6: ORDER PAGE

## Slide 7: USER ACCOUNT PAGE

## Slide 8: AVAILABLE BOOK MENU

## Slide 9: QUIT CONFIRMATION

## Slide 10: GANTT CHART
Sr. No. | Task | Start | Finish | Duration (in Days)
1 | Understanding current system | 05-09-2016 | 12-09-2016 | 7
2 | Information gathering | 12-09-2016 | 19-09-2016 | 7
3 | Database design | 20-09-2016 | 26-09-2016 | 6
4 | Form design | 26-09-2016 | 05-10-2016 | 9
5 | Coding | 07-10-2016 | 20-10-2016 | 13
6 | Testing | 20-10-2016 | 22-10-2016 | 2
7 | Implementation | 23-10-2016 | 01-11-2016 | 9

## Slide 11: THANK YOU